# What This Document Governs

The design authority owns this document. Most of its reasoning is in sentences like this one, and none of that reaches the platform.

| Document ID | FIXTURE-SDD-001 |
| --- | --- |
| Version | 1.0 |

# Scope Catalogue

| Item | Scope | Module | Stream | BRS section / detailed specification |
| --- | --- | --- | --- | --- |
| G01 | Model company activation | Platform | S1 Platform | §5.1 |
| G02 | Time Off | Time | S2 Time | §5.2 |

# Requirements

| ID | Requirement | Rationale | Ctry | Wave/Wk | Fit | Ctrl |
| --- | --- | --- | --- | --- | --- | --- |
| BRS-EC-001 | Single instance, four country layers | The baseline extract establishes what standard content delivered | All | W1 | STD | C01 |
| BRS-EC-002 | One picklist source | Interface mappings break silently otherwise | All | W2 | CFG | C01 |

| ID | Requirement | Rationale | Ctry | Wave/Wk | Fit | Ctrl |
| --- | --- | --- | --- | --- | --- | --- |
| BRS-TIM-001 | Leave accrual by country | Statutory minima differ | ZA | W3 | GAP | C02 |

# Control Objectives

| ID | Control objective | Owner | Frequency | Evidence |
| --- | --- | --- | --- | --- |
| C01 | Every change is attributable to a signed source | GONXT (execution) | Per load cycle | Evidence bundle per cycle |

# Data Ownership

| Data domain | Owner | Consumers | Alignment note |
| --- | --- | --- | --- |
| Employment and job information | EC | All modules, ECC | One writer |

# Interlocks

| ID | Source | Target | What flows / logic | Failure mode | Stream | Ctrl |
| --- | --- | --- | --- | --- | --- | --- |
| I-01 | EC | ECP | Employee master replication | Payroll runs against stale master data | S2 | C03 |

# Ordering Constraints

| By end of | Must be complete | Because | What stalls if late |
| --- | --- | --- | --- |
| Week 1 | Legacy extracts profiled | I-19 — cleansing rules are designed against actual data | The whole migration |

# The Rules the Design Obeys

| # | Principle | Rationale, and what the alternative costs |
| --- | --- | --- |
| P1 | Fit to standard; deviations are a bounded pool | Model-company content supplies most of it |

| # | Rule | What it prevents, and how it is checked |
| --- | --- | --- |
| A1 | One picklist source | Interface mappings break silently when an external code moves. Checked at G2 and nightly |

# Decisions

| DP | Decision required | GONXT recommended position | Owner | Required by |
| --- | --- | --- | --- | --- |
| DP-C04 | Variable Pay in scope, or next financial year | Defer to FY2027/28 | Steering committee | 31 Aug 2026 |

| DP | Design dependency | Interim design position |
| --- | --- | --- |
| DP-B01 | Provisioning access | No interim position available |

# Boundary Conditions

| Condition | Why the schedule needs it | Consequence if it fails |
| --- | --- | --- |
| Delta pool consumption near zero | The pool exists for the whole programme | Each deviation consumes days from a stream with no float |